4230 Team FBLAEM Meeting 1

## Sunday, October 13, at Starbucks 2:00pm-5:00pm

Group Members in attendance: J. R. Westmoreland, Preston Taylor, Norm Johnson, Tony Guertin

## Discussion Points:

* J. R. will act a team lead since he has worked with Allyson Saunders for the initial project discussion and design.
* Meeting minutes will be produced by J. R.
* Frameworks for the project:
  + JSP Pages
  + MySQL Database
  + Glassfish server
  + Hibernate
* Database information:
  + **Database name: FBLAEM**
  + **Database tables: StudentEventTeam, StudentTeam, EventInstance, Event, Team, Login, Teacher, Role, Student, EventType, School**
* Assignments by group member:
  + J. R. & Tony - documentation
  + **Norm & Tony - JSP**
  + Preston, Norm, J. R. – hibernate and database code
* Next meeting: Sunday, October 20, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 2

## Sunday, October 20, at Starbucks 2:00pm-5:00pm

Group Members in attendance: J. R. Westmoreland, Preston Taylor, Norm Johnson, Tony Guertin

## Discussion Points and Work:

* J. R. will provide the Linux server to host the project (J. R.)
* Set up MySQL (J. R.)
* Set up remote access to the MySQL server and the database (J. R.)
* Create database (Preston and J. R.)
* Install Glassfish server (J. R.)
* Set up GlassFish server for administrative access by the team (J. R.)
* Create a SVN repository on GoogleCode for the project (Norm)
* Create user accounts for each team member on the Linux server (J. R.)
* Email credentials for everything to all team members (J. R. and Norm)
* Next meeting: Sunday, October 27, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 3

## Sunday, October 27, at Starbucks 2:00pm-5:00pm

Group Members in attendance: J. R. Westmoreland, Preston Taylor, Norm Johnson, Tony Guertin

## Discussion Points and Work:

* Clean up any access issues (J. R. and Norm)
* Generate basic Hibernate code (Preston)
* Start work on the JSP pages (Norm and Tony)
* Work on final database issues and Start Hibernate work (Preston and J. ?R.)
* Next meeting: Sunday, November 3, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 4

## Sunday, November 3, at Starbucks 2:00pm-5:00pm

Group Members in attendance: J. R. Westmoreland, Preston Taylor, Norm Johnson, Tony Guertin

## Discussion Points and Work:

* Continue work on the JSP pages (Norm and Tony)
* Finish work on database and continue work on Hibernate (Preston and J. R.)
* Next meeting: Sunday, November 10, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 5

## Sunday, November 10, at Starbucks 2:00pm-5:00pm

Group Members in attendance: Preston Taylor, Norm Johnson, J. R. Westmoreland, Tony Guertin

## Discussion Points and Work:

* Solve an include issue for the JSP pages
* Continue work on the JSP pages (Norm and Tony)
* Continue work on Hibernate (Preston and J. R.)
* Struggled through a Hibernate understanding issue
* Set up login realm on GlassFish (Preston)
* Next meeting: Sunday, November 17, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 6

## Sunday, November 17, at Starbucks 2:00pm-5:00pm

Group Members in attendance: Preston Taylor, Norm Johnson, J. R. Westmoreland (work from home), Tony Guertin (ill and worked from home)

## Discussion Points and Work:

* Continue work on the JSP pages (Norm and Tony)
* Continue work on Hibernate (Preston and J. R.)
* Next meeting: Sunday, November 24, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 7

## Sunday, November 24, at Starbucks 2:00pm-5:00pm

Group Members in attendance: Preston Taylor, Norm Johnson, J. R. Westmoreland, Tony Guertin

## Discussion Points and Work:

* Continue work on the JSP pages (Norm and Tony)
* Continue work on Hibernate (Preston and J. R.)
* Started documentation of project (J. R. and Tony)
* **Fixed a SVN file check-in problem for J. R. (J. R. and Norm)**
* **Fixed a SVN credential problem for Tony (Tony and J. R.)**
* **Added User\_View and Group\_View views to the database (Preston, Norm)**
* Next meeting: Sunday, December 1, at Starbucks 2:00pm

4230 Team FBLAEM Meeting 8

## Sunday, December 1, at Starbucks 2:00pm-5:00pm

Group Members in attendance: Preston Taylor, Norm Johnson (ill and worked from home, J. R. Westmoreland, Tony Guertin

## Discussion Points and Work:

* Continue work on the JSP pages (Norm and Tony)
* Continue work on Hibernate (Preston and J. R.)
* Continue documentation of project (J. R. and Tony)
* **Document additions that should be made to the project**
* **Arrange for Dr. Alyson Saunders to meet with the group (J. R.)**
* **Start testing and clean up**
* Project wrap-up and completion by December 6